## Slide 2
Pre-Final Year Project Progress
Submitted by
ROLL | NAME
2401010070 | Rajat Singh
2401010047 | Amandeep Singh
2401010042 | Aayush
2401010079 | Utsav Sabharwal
2401010112 | Naman Yadav
Design and Development of Smart IoT-based System for Improving Water Quality
Faculty Mentor: Dr. Meenu
Notes: New Courses replaced with New Programmes

## Slide 3
Project Overview
Water quality degradation is a major global issue caused by industrial discharge, sewage, and agricultural runoff.
This project proposes an IoT-based real-time water quality monitoring system using affordable hardware components.
The system continuously monitors critical water parameters (tds , Turbidity, Temperature, Moisture) and provides timely alerts.
Data is transmitted wirelessly to a cloud platform and visualized via a web dashboard accessible to end users.
The solution targets drinking water safety, environmental monitoring, and smart city water management use cases.
Notes: New Courses replaced with New Programmes

## Slide 4
Specific Objectives
Study key water quality parameters ( tds,turbidity, temperature, moisture ) and their health impact.
Design a real-time IoT monitoring system with automated data collection and threshold-based alerts.
Interface multiple sensors with an ESP8266 microcontroller for reliable data acquisition.
Store and visualize water quality data on a cloud platform . Generate automated alerts for abnormal conditions to enable rapid response from authorities.
Notes: New Courses replaced with New Programmes

## Slide 5
Key Features
Real-time water quality monitoring across multiple parameters simultaneously.
Low-cost and automated system using off-the-shelf IoT hardware components.
Cloud-based data storage with persistent logging for trend analysis.
Web dashboard with live data visualization, charts, and alert notifications.
Scalable and user-friendly design adaptable to various deployment environments.
Notes: New Courses replaced with New Programmes

## Slide 6
Progress Summary
Hardware Setup: COMPLETED
ESP8266 microcontroller procured and tested. tds, turbidity, temperature & moisture sensors interfaced successfully.
Firmware / Embedded Code: IN PROGRESS
Sensor reading routines coded in ESP8266. Wi-Fi connectivity and HTTP data push implemented.
Web Dashboard UI: IN PROGRESS
Node.js + React frontend scaffolded. Live sensor data display and alert panel under active development.
Git Repository: ACTIVE
GitHub repo initialized with structured branches (main, dev, feature/*). Regular commits by all team members.
Notes: New Courses replaced with New Programmes

## Slide 7
Detailed Progress – Development Phase
Phase 1 – Hardware & Sensor Integration
ESP8266 breadboard prototype assembled. All four sensors wired, calibrated, and reading accurate values in lab tests.
Phase 2 – Embedded Firmware
IDE sketch written for multi-sensor polling at 5-second intervals. Data formatted as JSON payload.
Phase 3 – Cloud & Backend
Firebase project created; real-time DB rules configured. Node.js REST API endpoints expose sensor data to frontend.
Phase 4 – Frontend Dashboard
React app with live charts (Chart.js), sensor status cards, and SMS/email alert triggers being built.
Notes: New Courses replaced with New Programmes

## Slide 8
Methodology
Sensor Interfacing: tds, turbidity, temperature, and Moisture ESP8266 via ADC/I2C pins.
Data Acquisition: Firmware polls sensors every 5 seconds and packages readings as structured JSON objects.
Wireless Transmission: ESP8266 connects to Wi-Fi and pushes data to Firebase Realtime Database via HTTPS.
Data Storage & Visualization: Firebase stores timestamped records; Node.js API fetches data for the React dashboard.
Alert Generation: Threshold values pre-configured per parameter; system triggers alerts when limits are exceeded.
Notes: New Courses replaced with New Programmes

## Slide 9
Prototype/Project Flow diagram/Architecture
System Architecture Flow
Sensors Layer: tdsSensor | Turbidity Sensor | Temperature Sensor | Moisture Sensor
▼
Microcontroller: ESP8266 — reads, processes, and packages sensor data as JSON
▼
Communication: Wi-Fi (802.11 b/g/n) — HTTPS POST to Firebase Realtime Database
▼
Cloud Platform: Firebase / ThingSpeak — timestamped storage, rule-based alert triggers
▼
Presentation Layer: React Web Dashboard — live charts, sensor cards, alert panel, SMS/Email notifications
Notes: New Courses replaced with New Programmes

## Slide 10
Prototype/Project Flow diagram/Architecture
Technology Stack
Embedded / Hardware
ESP8266 microcontroller, tds sensor (analog), DS18B20 temperature sensor, turbidity sensor, Moisture
Backend / Cloud
Node.js, Express.js, Firebase Realtime Database, ThingSpeak API, Nodemailer for alerts
Frontend
React.js, Chart.js, Axios, CSS Modules — responsive dashboard hosted on Netlify/Vercel
Version Control
Git + GitHub — structured branching strategy (main / dev / feature/*), PRs reviewed before merging
Notes: New Courses replaced with New Programmes

## Slide 11
Project Timeline
Phase 1 — Problem Study & Literature Review
Jan 2025: Researched water quality parameters, IoT protocols, existing solutions. Finalized hardware list.
Phase 2 — Hardware Selection & Setup
Feb 2025: Procured components. Assembled ESP32 prototype. Verified individual sensor readings.
Phase 3 — Sensor Integration & Coding
Mar 2025: Multi-sensor firmware written. Data formatted and pushed to cloud. Git repo established.
Phase 4 — Cloud & Dashboard Development
Apr 2025 (ongoing): Firebase integration live. React dashboard under active development.
Phase 5 — Testing & Documentation
May 2025 (planned): End-to-end testing, bug fixes, final documentation and project report.
Notes: New Courses replaced with New Programmes

## Slide 12
Next Steps and Goals
Complete the React web dashboard with real-time Chart.js visualizations and alert notification panel.
Implement SMS and email alert system using Nodemailer / Twilio when sensor thresholds are exceeded.
Conduct field testing by deploying the sensor unit in a real water body and validating accuracy.
Optimize power consumption of ESP8266 using deep-sleep modes for battery-powered deployments.
Finalize technical documentation, project report, and prepare demo video for evaluation.
Notes: New Courses replaced with New Programmes

## Slide 13
Data & Resources
Hardware
ESP8266 , tds sensor module (with BNC probe), DS18B20 temperature sensor, turbidity sensor module, Moisture sensor.
Software & Libraries
Node.js, Express.js, React.js, Chart.js.
Cloud Platforms
Firebase Realtime Database (primary), ThingSpeak (backup logging), Netlify / Vercel (frontend hosting).
Data Source
Live sensor readings collected from lab water samples. Reference datasets from WHO and BIS drinking water standards.
Notes: New Courses replaced with New Programmes

## Slide 14
Project Usecases & Scope
Drinking water monitoring — real-time safety checks for municipal water supply systems.
Rivers and lakes pollution detection — early warning for industrial or agricultural contamination events.
Smart city water management — integration with city-wide IoT infrastructure for centralized monitoring.
Agriculture and irrigation systems — ensuring irrigation water quality to protect crop health.
Fish farming and aquatic ecosystem protection — maintaining optimal dissolved oxygen and pH levels.
Notes: New Courses replaced with New Programmes

## Slide 15
Expected Results & Impact
Continuous 24/7 monitoring of water quality parameters with sub-minute data refresh rates.
Early detection of contamination events, enabling rapid remediation before widespread impact.
Reduction in waterborne diseases through proactive alerts to health and municipal authorities.
Support for environmental sustainability goals by providing data-driven insights to policymakers.
Improved decision-making for water authorities with historical trend data and anomaly detection.
Scalable low-cost solution replicable across rural and urban water bodies nationwide.
Notes: New Courses replaced with New Programmes

## Slide 16
THANK YOU